\ WESTERN PACIFIC UNIVERSITY

CMN224 / CMP224 Software Engineering — Week 3

# Lab 3: Lifecycle Selection & Increment Plan

Formative (ungraded) · Moodle-enabled · output feeds Task 2 Part 2 directly

| Item | Details |
| --- | --- |
| Linked to | Week 3 lecture — Software Process Models (ULO2, ULO3) |
| Work mode | Individually, on the SAME client scenario you chose for Task 2 |
| Time | About 90 minutes |
| Submission | Completed worksheet uploaded to Moodle AND committed to week03/ in your Git portfolio |
| Why it matters | Section C of this worksheet is a first draft of Task 2 section 2.3 (work schedule). Do it properly now and Week 8 gets much easier. |

## Purpose

In the lecture you met six ways to organize the same four activities, and six questions that decide which one fits. Now you apply that decision to a real client — yours. There is no single correct model; the marks in Task 2 (and the exams) come from the quality of your justification.

## Part A — Apply the six selection questions (30 min)

For each question, answer for YOUR client scenario (Kina Ridge Primary School or Waghi Valley Produce Cooperative) and say what it pushes you toward.

| # | Selection question | Your answer for this client | Pushes toward… |
| --- | --- | --- | --- |
| 1 | How well understood are the requirements? | The requirements are slightly clear, we know about the inventory tracking, and cooperative sales reporting but there are some details that might be missing and that the requirements themselves may evolve when the farmers use the system. | Incremental/ Agile |
| 2 | Can the client engage continuously? | No, they are only available when there are meetings, or harvest cycles. They are not available daily. | Waterfall |
| 3 | What does the contract or funding demand? | The Cooperative relies on donor funding, which requires milestone reports. | Waterfall |
| 4 | How big is the team, and where is it? | A small team where they are distributed across the villages with limited connectivity. | Incremental |
| 5 | What is the cost of failure? | Cost of failure is high as the sales records could cause financial disputes. | Waterfall |
| 6 | How fast must value appear for this client? | The farmers wants to see the tool usable before the next harvest season. | Incremental |

## Part B — Choose and justify (15 min)

Chosen lifecycle: _____Incremental and Waterfall_____(may be a blend — say so explicitly)

In 150–200 words, justify the choice using your Part A answers. Name at least one factor that argues AGAINST your choice, and say how you will manage it.

For this specific scenario, a blended lifecycle would be more appropriate. An Incremental delivery makes sure that the farmers will be able to use the system quickly, such as the inventory tracking which could be usable by the next harvest.

The requirements are only partly clear, not much is given and the developer also has to figure out what other requirements the stakeholder may need. Farmer engagement is only limited to meetings and are not always available. In addition, the donor funding requires milestone reports which would align with the waterfall model. The blend of both styles helps balance both, ensuring that there is farmer usability and there is trust from the donor.

There is limited connectivity which can be one factor that argues against the chosen lifecycle which may delay some feedback and updates. Scheduling a feedback collection during committee meetings and using offline design principles can be a way to help mange this factor. This will ensure that the system still remains functional even when there is poor connectivity.

Blends are professional, not a cop-out. "Incremental delivery internally, phase milestones reported to the board" is a legitimate and common answer in PNG work — provided you explain how the two fit together.

## Part C — Plan three increments (35 min)

Split your client's system into three increments. Increment 1 must be genuinely usable on its own — something the client could put to work the day you hand it over.

| Increment | What it delivers | Why THIS order (risk or value?) | Rough duration & why |
| --- | --- | --- | --- |
| 1 | An inventory tracking system | Immediate value, this reduces disputes. | 4 weeks |
| 2 | Cooperative sales reporting | This adds transparency. A moderate risk. | 6 weeks |
| 3 | Analytics and donor reporting dashboards | Higher complexity. We can refine it after feedback from client. | 5 weeks |

### C4. Delivery-condition check

For each increment, note one PNG delivery condition that affects when or how you can deliver it (client travel, power, connectivity, harvest or school-term timing, committee approval cycles).

Condition notes

Increment 1 must align with the harvest cycle the farmers follow.

For increment 2, it requires committee approval before the rollout.

Increment 3 is dependent on donor reporting deadlines.

## Part D — Reflect (10 min)

- If the client suddenly demanded ALL three increments by the same original deadline, which corner of the dependency triangle would you push back on, and what exactly would you say to them?

- Which of your three increments is most likely to change after the client sees increment 1? What does that tell you about how firmly to specify it now?

Your answers

- If you want all features delivered at once, their may be risks with inaccurate records. We should prioritize the inventory tracking list first, and then we can expand on the reporting and the analytics in the later phases.

- Increment 2 would be most likely to change since the farmers could request for their different levels of detail. This is why we should specify it loosely or generalize it now and then refine it later after the increment 1 feedback.

## Submitting

- Save as Lab3_<YourName>.docx and upload to Moodle → Week 3 → Lab 3.

- Copy it into week03/ in your portfolio and commit:

git add week03/ && git commit -m "Add Lab 3 lifecycle selection and increment plan"

- Keep it open when you start Task 2 Part 2 — Parts B and C become sections 2.3 and 2.4.